

Sprint Plan 2

IFB299 Group 92

# Sprint 2

Total Story Points: 16 Total hours: 29

Current Velocity: 16 story points

## Story 05: Update Vehicles - Not Inspected

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create new field in vehicles table in database ‘Rental Status’ | 1 |  |
| T02 | Implement editable vehicle data page for employees, manager, and board members | 2 |  |
| T03 | Unlock fields for editing | 1 |  |
| T04 | Update and lock fields | 1 |  |
| T05 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 2                                                         Total Hours: | 6 |  |

## Story 06: Update Vehicles - Inspected

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T06 | Unlock fields for editing | 2 |  |
| T07 | Update and lock fields | 2 |  |
| T08 | Verify update | 1 |  |
| T09 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 2                                                      Total Hours: | 6 |  |

## 

## Story 07: Employee Customer Search

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T10 | Create employee search page | 1 |  |
| T11 | Return results on table in webpage | 2 |  |
| T12 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 2                                                      Total Hours: | 4 |  |
|  |  |  |  |

Story 08: Online Payment

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T13 | Create Online Payment Page | 1 |  |
| T14 | Connect online payment page to secure payment page | 2 |  |
| T15 | Get SSL certificate | 2 |  |
| T16 | Automatically message user confirmation of booking | 2 |  |
| T17 | Update Customer’s rental history |  |  |
| T18 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 4                                                      Total Hours: | 8 |  |

## Story 09: In-store Payment

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T19 | Create In-store Payment Page | 1 |  |
| T20 | Automatically message user confirmation of booking with amount owing. | 2 |  |
| T21 | Update customer’s rental history and customers amount owing. | 1 |  |
| T22 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 4                                                      Total Hours: | 5 |  |

# Some notes to keep in mind:

Although it is shown (above) saying that user stories 1-4 have been completed, this is not fully true as in many cases there were 1 -2 tasks (maximum) not completed within a couple of these user stories. The reason that the user stories were removed from the sprint 2, is due to us wishing to complete further tasks, to further implement this product for CRC. Along with being able to complete these tasks, in our own time with it taking minimal time. The reason why some of these tasks were not completed is due to our group having some difficulties in relation to programs, coding and team member absentees.